LOGISTICS COST MANAGEMENT SYSTEM (LCMS)

FINAL HANDOVER README FOR DEVELOPMENT TEAM — V1.0

PO/BA → Dev Manager / Tech Lead / Development Team

# 1. Mục đích bàn giao

Bộ hồ sơ này là nguồn chuẩn để đội Dev triển khai LCMS. Phía PO/BA đã hoàn tất Business Architecture và Technical Design baseline. Dev Manager chịu trách nhiệm lập Implementation Plan thực tế, lựa chọn technology stack và tổ chức đội ngũ, nhưng không được tự thay đổi các quyết định nghiệp vụ/kiến trúc đã khóa.

# 2. Trạng thái bàn giao

| Phạm vi | Trạng thái |
| --- | --- |
| Business Architecture CP1–CP7 | 100% — COMPLETED / PACKAGED |
| Vietnamese UX CP6.5 | 100% — LOCKED |
| Technical Design TD1–TD6 | 100% — COMPLETED / PACKAGED |
| PO/BA Handover Readiness | 100% — READY FOR DEVELOPMENT |
| Blocking [DECISION REQUIRED] | Không có tại thời điểm bàn giao |

# 3. Thứ tự đọc đề nghị

| Bước | Tài liệu | Mục tiêu |
| --- | --- | --- |
| 1 | CP7 | Understand the complete Business Architecture and locked Dev Guardrails. |
| 2 | CP6.5 | Understand Vietnamese UX terminology contract before UI work. |
| 3 | TD3 | Understand module ownership and application boundaries. |
| 4 | TD1 + TD2 | Understand data and API/integration contracts. |
| 5 | TD4 | Understand transaction/state/financial integrity before financial coding. |
| 6 | TD5 | Understand security, audit, NFR and deployment requirements. |
| 7 | TD6 | Convert baseline epics/acceptance into the team's implementation plan. |
| 8 | CP1–CP6 as needed | Use detailed business blueprints as authoritative domain references. |

# 4. Package Index

| ID | Artifact | Layer | Status | Vai trò |
| --- | --- | --- | --- | --- |
| CP1 | Cost Management Blueprint | Business | LOCKED | Cost maturity, allocation, Single Economic Cost |
| CP2 | Revenue & Profitability Blueprint | Business | LOCKED | Revenue maturity, profitability, close policy |
| CP3 | Financial Documents & AP/AR Blueprint | Business | LOCKED | Documents, matching, exposure, AP/AR |
| CP4 | Financial Control Blueprint | Business | LOCKED | Settlement, reconciliation, variance, exception, approval, close |
| CP5 | Master Data, Configuration, Integration & Security/Permission | Business | LOCKED | Tenant/config, integration, permission/data scope |
| CP6 | End-to-End Process, UI/Use Case & Functional Specification | Business | LOCKED | E2E process, use cases, functional behavior |
| CP6.5 | Vietnamese UX Terminology & Language Normalization | UX Contract | LOCKED | Vietnamese UI Term → Canonical English → Code Key |
| CP7 | Business Architecture V1.0 & Dev Handover | Business Architecture | LOCKED | Consolidated architecture and Dev guardrails |
| TD1 | ERD & Physical Database Design | Technical Design | BASELINE | Logical/physical data model and constraints |
| TD2 | API & Integration Specification | Technical Design | BASELINE | Command API, integration, idempotency, errors |
| TD3 | Module / Application Architecture | Technical Design | BASELINE | Modular Monolith, module ownership/dependencies |
| TD4 | State, Transaction & Financial Integrity Design | Technical Design | BASELINE | State, transaction, concurrency, reversal, close integrity |
| TD5 | Security, Audit, NFR & Deployment Architecture | Technical Design | BASELINE | Security/NFR/deployment control requirements |
| TD6 | Development Backlog, Sprint Plan & Final Dev Handover | Dev Handover | BASELINE | Epics, sequencing, acceptance, Definition of Done |

# 5. Những gì Dev KHÔNG được tự thay đổi

| ID | Locked Principle | Dev Guardrail |
| --- | --- | --- |
| H-001 | Business decisions marked [CONFIRMED] or [ARCHITECTURE AGREED] | Dev must not change without PO decision. |
| H-002 | Operational System remains Source of Truth for operations | LCMS is Financial Control & Management Layer. |
| H-003 | Bill is minimum operational reference and central Financial Anchor | Do not replace with another anchor or turn Bill into a God Table. |
| H-004 | Single Economic Cost / Single Economic Revenue | Derived objects must not create duplicate economic facts. |
| H-005 | Expected / Confirmed / Actual are separate maturity layers | No overwrite shortcut. |
| H-006 | Received ≠ Accepted ≠ Matched ≠ Recognized ≠ Settled | Do not collapse financial document/AP/AR/settlement states. |
| H-007 | No monolithic financial status | Independent state dimensions remain separate. |
| H-008 | Financial history is non-destructive | Adjustment/reversal/supersede; no silent rewrite/hard delete. |
| H-009 | Financial Close snapshots are immutable | Reopen/reclose preserves prior snapshots. |
| H-010 | Permission = User/Role × Action × Data Scope; Approval is separate | Do not conflate authorization and approval workflow. |
| H-011 | Integration is idempotent and traceable | Failure must not fabricate financial facts. |
| H-012 | Vietnamese UX Language Rule | UI must use official Vietnamese labels; raw enum/code/Canonical English must not leak to users. |

# 6. Những gì Dev Manager / Tech Lead được quyền quyết định

| Hạng mục | Owner | Điều kiện |
| --- | --- | --- |
| Technology stack | Dev Manager / Tech Lead | Framework, language, runtime, DB engine within TD constraints. |
| Cloud / hosting / deployment platform | Dev Manager / Tech Lead | Must satisfy TD5 NFR/security/deployment controls. |
| Repository & branching strategy | Dev Manager / Tech Lead | Must preserve TD3 module boundaries. |
| CI/CD tooling | Dev Manager / Tech Lead | Must include controlled migrations, tests and deployment gates. |
| Sprint duration, staffing, velocity, estimation | Dev Manager | TD6 sprint plan is sequencing baseline, not staffing commitment. |
| Exact DB data types/index tuning/isolation syntax | Tech Lead/DB owner | Must satisfy TD1/TD4 integrity guarantees. |
| Auth/OIDC provider, secrets technology, monitoring stack | Tech Lead | Must satisfy TD5 control requirements. |
| UI framework/component library | Frontend Lead | Must enforce CP6.5 Vietnamese UX contract. |

# 7. Khi nào phải quay lại PO/BA

Nếu gặp một trong các trường hợp dưới đây, tạo Architecture Deviation / [DECISION REQUIRED] thay vì tự suy diễn hoặc sửa thiết kế.

| Loại | Khi nào cần escalation |
| --- | --- |
| Architecture Deviation | Implementation cannot comply with locked architecture/technical baseline. |
| Business Rule Ambiguity | Two plausible interpretations materially change financial behavior. |
| New Business Requirement | Requested behavior is outside or conflicts with CP1–CP7. |
| Financial Integrity Exception | Shortcut would weaken audit, idempotency, concurrency, history, matching, settlement or close. |
| Terminology Conflict | Proposed UI label conflicts with CP6.5 or creates user ambiguity. |
| Source-of-Truth Conflict | Operational/financial ownership differs from agreed architecture. |

# 8. Vietnamese UX Contract — bắt buộc

Quy tắc LOCKED: Tên hiển thị tiếng Việt → Canonical English → Internal/Code Key. English/code key được dùng trong source code, API và database khi phù hợp; nội dung người dùng nhìn thấy phải dùng Vietnamese UI Term chính thức. Không hiển thị raw enum, database field name hoặc Canonical English trực tiếp lên UI.

| Tên hiển thị tiếng Việt | Canonical English | Code |
| --- | --- | --- |
| Chi phí dự kiến | Expected Cost | EXPECTED_COST |
| Chi phí thực tế | Actual Cost | ACTUAL_COST |
| Khoản phải trả | Accounts Payable | AP |
| Khoản phải thu | Accounts Receivable | AR |
| Đối soát | Reconciliation | RECONCILIATION |
| Chốt tài chính | Financial Close | FINANCIAL_CLOSE |

# 9. Definition of Handover Complete

Dev Manager đã nhận đủ package CP1–CP7, CP6.5 và TD1–TD6.

Dev xác nhận hiểu locked principles và escalation path.

Implementation plan có thể thay đổi sequencing/capacity nhưng phải trace được về TD6 và không phá dependency/integrity.

Mọi Architecture Deviation phải được ghi nhận và review trước khi làm thay đổi hành vi nghiệp vụ đã khóa.

Vietnamese UX acceptance là tiêu chí nghiệm thu bắt buộc, không phải cosmetic task cuối dự án.

# 10. Final Handover Status

PO/BA DELIVERABLES: 100% — FINAL HANDOVER READY. Từ thời điểm này, Dev Manager/Tech Lead có thể bắt đầu Implementation Planning và Development dựa trên bộ hồ sơ đã bàn giao.